MID-SOUTH SIKH SABHA

P.O. Box 381022, Germantown, TN 38183-1022

2753 S. Mendenhall, Suite 20, Memphis, TN 38115

Tax ID #62-1775854

www.midsouthsikhsabha.org

Gurdwara Sahib Progress Report

Sat Siri Akal to all.

Here is an update of Gurdwara Sahib purchase process:

July 10, 2007

- We made an offer to buy property located at 8221 Macon Road, Cordova, TN 38018 for $475,000. The asking price was $499,000.

- Puneet contacted the 1st Tennessee Bank for loan

- I contacted the Region’s Bank for loan

- Bhai Amarjit Jee contacted Landmark Community Bank for loan

July 11, 2007

- The owner rejected the bid and made a counter offer $490,000

- We went back and forth and finally agreed at $485,000.

- Bhai Amarjit Jee called the realtor as our pastor and asked him for discount, but the owner would not lower his price

- After Bhai Sahib’s call to the realtor, Surjit Jee and I signed an official offer $ 485,000 and handed to the realtor

- The owner accepted the bid singed the Contract of Sales.

- Loans applied at 1st Tennessee Bank by Puneet

- Loan applied at Region’s Bank by me

July 12, 2007

- We received the Signed Contract of Sales from the realtor

- Loan applied with Landmark Community Bank (recommended by Bhai Sahib)

- Faxed the contract to all the three banks as it is a loan requirement

- Charan Marwah arranged for building inspection for $350.00

- Rashpal met the inspector at the site. Charan Marwah visited the inspection in process

- Inspection report due this evening

- Charan Marwah and I met with Covenant Escrow Services for meeting to get an idea of Closing costs

- Received quote for $600 from Campbell Surveying Company to perform survey (required by bank for loan)

- We will order survey next week after getting bid rate on interest from banks

- We will have to close before August 31 as per our Contract of Sales

- Charan Narang is perusing for the Building Permit with Shelby County

- I need volunteer to get prices for Building Appraisal (also required by Banks for loan)

July 13, 2007

- Applied for loan with Renasant Bank recommended by Bhai Sahib

- Obtained Closing Cost quote from Covenant Escrow

- Obtained Closing Cost quote from Southern Trust Title Co.

- Received preliminary loan offer from 1st Tennessee Bank

- Received building inspection report from Pillar to Post co.

- Charan Narang went to Shelby County Department of Planning and applied for occupancy permit.

- Building inspection by Shelby County is scheduled for Tuesday, July 17 between 12:30pm and 3:00PM. Charan Narang and Rashpal will supervise the inspection

July 17, 2007

- The Shelby County inspector inspected the building today at 2:30PM. Charan Narang, thanks for joining me.

- The inspector wants us schedule the following inspection with the city inspectors and get approvals:

  - Electrical inspection approval

  - Mechanical inspection  approval

  - Plumbing inspection approval

  - Fire Department approval

July 20, 2007

- Shelby County inspectors performed the inspections outlined above

- Thanks to Charan Marwah, Neelam Bawa, Rashpal Bansal and Bhupinder Singh Jee for being present at the location to receive the inspectors at different times

- The inspections went well, just need to meet a few requirements of the fire department

- The owner will take care of that

July 23, 2007

- Received loan offer from The Renasant Bank @ 7.15% 5 years fixed

- Received loan offer from 1st Citizen Bank in Dyersburg @ 7.15% 5 year fixed

- Re-negotiated with Regions Bank @7.15@ for 10 year fixed

- Landmark Community Bank can not make offer until Wednesday, July 25

- Owner is sending folks to evaluate the cost of fixing the air conditioners

- Completed Environmental Questionnaire required by Banks for EPA

July 24, 2007

- Signed and delivered the loan commitment letter to Regions Bank @ 7.15% @ 10 year fixed

- Signed and delivered the Environmental Questionnaire to the Regions Bank

- Filled out Application for Insurance with Regions Bank

July 25, 2007

- Three of the four air conditioners are working. The owner is fixing the fourth.

- Two emergency lights are installed

- A new fire extinguisher is installed and the others are being serviced

- Exit signs are working

- Street # 8221 is installed over the garage on the Macon Road.

- Fire department will inspect the building again on Friday July 27 or next Monday

- Electrical, Mechanical and HVAC is in compliance of Shelby county occupancy codes

- Received quotes for building insurance from Regions Bank insurance group

- $1,722 annual for $480,000 building, $25,000 contents with $500.00 deductible

More information will come by Wednesday this week. Please feel free to call me if you have any questions or suggestion.

Pritpal Bansal